Copies of current and past newsletters can be found at: http://www.asset-management-solutions.com/newsletters.htm

Newsletter for September 2008 I appreciate receiving your comments on this newsletter and any suggestions for future topics. If there is someone you know who would be interested in receiving this newsletter, please feel free to forward the newsletters to them, or forward their e-mail address to me and I will include them in the distribution of future newsletters. If you wish to remove your name from distribution of this newsletter, please respond via e-mail. Please see “Contact Us” at bottom for e-mail address for feedback, comments and removal from distribution. This month’s newsletter is another column I wrote for the Canadian publication “Machinery & Equipment MRO” magazine, for their September 2008 edition. I also have a copy of the original published page available in “PDF” format. To keep this newsletter relatively short, this is intended to be a broad overview of issues for physical asset management, rather than a comprehensive discussion of the topic.

Evaluating Project Proposals Part 2: Other Considerations Examining what other considerations are used in evaluation of maintenance and engineering projects. This is the fifth of a series of articles on projects. In earlier articles, we saw the impact if projects are not done right, how to estimate project costs, estimating the benefits of projects, and evaluating projects with an emphasis on financial considerations. This month we will look at other considerations in evaluating project proposals. Other Considerations Do we really need experienced senior management with good judgement skills to evaluate potential projects? Can we not just feed the numbers into a spreadsheet, “crank through the numbers”, then just select those give us the best results? You could if financial considerations were the only concern! Paradoxically some of the considerations that cannot be readily quantified can have greater value that those that can be quantified. Let us look at some of these issues and how we might evaluate and compare them with other project proposals. Strategic Considerations There may be strategic initiatives that the organization may undertake. These maybe changes in market segment or customer focus. These changes can include changes in product or service offering e.g. broader product or service offering; or new product / service introduction; etc. There can also be initiatives to more effectively compete in the market place. These changes can include responding to a competitive situation; obtaining first mover advantage in a competitive market; or supporting a current strategic initiative. Your own organization may have had these or similar types of strategic initiatives they have undertaken, much of it depending upon the business environment and the organization’s values and focus. Tactical Considerations Tactical initiatives can be supporting strategic plans or they may be needed to support the business. It may be necessary to replace assets that are no longer effective or may not reliably support current production or service volumes. There also may be new regulatory requirements that need to be met or address non-compliance with existing regulations, including environmental, health and safety, or regulations particular to the industry (e.g. pharmaceutical). Structured Evaluation What was the process your organization uses to evaluate those strategic and tactical initiatives and prioritize them relative to the initiatives with quantifiable and calculable returns on investment? Is it a transparent and structured process? Or does it often times seem like “pet projects” get approved while other seemingly “more worthy” projects do not? How do we balance return on investment, potential risk, and non-quantifiable benefits? How can we take something that can be extremely subjective and provide some objectivity to it? Working with a couple of clients, we developed a structured system to evaluate and prioritize project proposals. The system involved scoring the various aspects of the project proposals. The scoring included project justification and urgency, alignment with strategic initiatives, severity and probability of risk, and relative financial benefit. In the one case where the critical resources needed to execute the projects were in short supply, we also provided a system to record the estimated person-hours for level of effort for each quarter the project was scheduled, then calculated resulting FTE’s (full time equivalents) required to execute the project and an estimated cost for those internal resources by resource type (e.g. project manager, facilities engineer, process engineer, financial analyst, etc.). Given the shortage of resources in some industries and how lean some organizations are, it may be the resources to effectively execute the projects may be a bigger constraint rather than the availability of capital. It can also reduce the disparity in evaluation of proposals where internal resources are used rather than outside resources that directly “hit” the estimated project costs. The information was summarized in a single sheet and included instructions for completing the form, project title, project background (why are we doing this?), scope definition, project objectives, project site(s), business case financials, project justification / prioritization, business benefit and financial analysis, risk analysis, staff resourcing, and proposed project timing and budget. The tool used was a spreadsheet with multiple worksheets to capture the information for the different areas of evaluation and a summary page to bring it all together. The impact with one client resulted on them focusing on projects with the highest scoring. In fact it is easy enter the information on project score and estimated cost into a spreadsheet and to sort projects by score, run an accumulated total on the estimated costs and identify the cut-off point for projects likely to be approved based upon available budget. This allowed the client to focus their efforts and scarce resources on the critical projects and minimize the effort expended on projects with little likelihood of progressing beyond the initial concept phase - once the expected cost and value to the organization was understood. This resulted in a situation where if it was understood there was little likelihood of the project proposal scoring well, it died quickly and minimal effort was wasted. The results of the structured evaluation process do need to be audited and evaluated to ensure the right projects are getting done and the prioritization is appropriate to the organization’s focus and values. This audit needs to be done initially to ensure the scoring is appropriate and then regularly to ensure the process and any changes to it continues to focus the organization’s resources to the highest value to the organization. If the outcomes are not determined to be correct, then the scoring and weighting can be adjusted to improve the results of the evaluation process. Impact on Maintenance and Engineering As mentioned in the previous article, different organizations have different criteria for evaluating proposals, and so it will be for those that are not directly quantifiable. Again your Finance and Accounting group should be able to provide some guidance on what other considerations are included in project proposal evaluation and how those other considerations are weighted relative the financial considerations. You should still focus on financial evaluation of project proposals, but if you are also able to support organizational objectives as well as provide direct financial benefit, then the probability of it being approved are much higher. The organization’s focus on strategic or tactical matters should be communicated throughout the organization. Unfortunately some organizations do not effectively communicate. The information would rest with senior management, and access to senior management can vary considerably between organizations. It may be possible to review where the organization’s resources are allocated (e.g. what projects get approved, on what does senior management invest their time, etc.) and from that make some intelligent guesses. It may be possible to confirm this information through discussions with senior management, particularly if you have a potential initiative that you believe would support their focus. Do remember that you will need to ensure that you can put it in terms relevant to them (e.g. organizational benefit in an area of interest).

Upcoming Please advise me, if there are other topics on maintenance management, project management, or physical asset management issues that would you would find of interest. University of Toronto is organizing their 4th annual International Maintenance Excellence conference October 22 to 24, 2008 in Toronto. For more information, see www.imec.ca PEMAC is organizing their annual MainTrain 2008 conference November 24 to 27, 2008 in Toronto. For more information, see http://www.maintrain.ca /

Contact Us To provide feedback on this newsletter, including comments on past articles, ideas for future articles, or to remove your name from distribution of this newsletter, please e-mail me at len@asset-management-solutions.com. Please feel free to contact us to discuss any of your physical asset management requirements. For more information on how we can help you, please contact me directly. See our web site at: http://www.asset-management-solutions.com for other information on Asset Management Solutions, including asset management issues and solutions. Copyright 2003 - 2008 © Leonard G. Middleton – Asset Management Solutions